ROAD CLOSURES – SEPTEMBER 2021 - 31.08.2021

A417 -A49 towards Hampton Court

Tuesday, 31 August 2021 to (and including) Friday, 3 September 2021.

Road closed 09.00 hours to 17.00 hours daily.

No weekend working.

Works now commencing 31st Aug rather than 26th Aug

U92213 Park Lane, Leintwardine [Kinton Lane] - WORKS POSTPONED UNTIL FURTHER NOTICE

Thursday, 2 September 2021 to (and including) Tuesday, 7 September 2021.

Road closed 09.00 hours to 17.00 hours daily.

No weekend working.

U91617 The Stocking

Friday, 3 September 2021 to (and including) Wednesday, 8 September 2021.

Road closed 09.00 hours to 17.00 hours daily.

No weekend working.

A4111 Eardisley

Monday, 6 September 2021 to (and including) Tuesday, 14 September 2021.

Road closed 09.00 hours to 17.00 hours daily.

No weekend working.

A417 Ashperton Village

Monday, 13 September 2021 to (and including) Wednesday, 15 September 2021.

Road closed 09.30 hours to 15.30 hours daily.

No weekend working.

SURFACE DRESSING WORKS – ROAD CLOSURES

Surface Dressing works as well as any preparatory works, SD lining and cats eyes if required.

There are delays to the Surface Dressing Programme due to weather.

B4222 - B4224 to A40, Lea

Wednesday, 8 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 8th Sept rather than 31st Aug

B4224 - A40 to County Boundary, Lea

Wednesday, 8 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 8th Sept rather than 31st Aug

A417 Stretton Grandison

Wednesday, 8 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 8th Sept rather than 31st Aug

A4111 - A4112 towards Eardisley

Wednesday, 8 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 8th Sept rather than 31st Aug

C1261 Aconbury court through Little Dewchurch Village

Wednesday, 8 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 8th Sept rather than 31st Aug

B4222 - B4224 to A40, Lea

Monday, 13 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 13th Sept rather than 6th Sept

B4224 - A40 to County Boundary, Lea

Monday, 13 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 13th Sept rather than 6th Sept

A417 Stretton Grandison

Tuesday, 14 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 14th Sept rather than 7th Sept

A4111 - A4112 towards Eardisley

Tuesday, 14 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 14th Sept rather than 7th Sept

C1261 Aconbury court through Little Dewchurch Village

Tuesday, 14 September 2021 for one day.

Road closed 09.00 hours to 17.00 hours.

Works now commencing 14th Sept rather than 7th Sept

BRIDGE WORKS

C1011 Kinsham Bridge

Works commenced Monday, 21 June 2021 and will take up to 5 months to complete.

Full 24/7 closure. Road closed from 09.00 hours on Monday, 21 June 2021 and will be closed for up to 5 months.

Demolition of existing bridge deck and replacement of new bridge deck

C1001 Buckton Bridge

Works commenced Monday, 28 June 2021 and will take up to 4 months to complete.

Full 24/7 closure. Road closed from 09.00 hours on Monday, 28 June 2021 and will be closed for up to 4 months.

Demolition of existing bridge deck and replacement of new bridge deck

B4352 Red Lion Bridge (P00754)

Works commenced Monday, 16 August 2021 and will take up to 8 weeks to complete.

*WORKS BEING COMPLETED UNDER TRAFFIC LIGHTS, NOT A FULL ROAD CLOSURE*

Bridge Saddling Scheme.

B4349 Smallbrook Bridge (P00756)

Road closed Monday, 23 August 2021 up to (and including) Friday, 15 October 2021

Full 24/7 closure. Road closed from 09.00 hours on Monday, 23 August 2021 and does not re-open until 17.00 hours on Friday, 15 October 2021.

C1126 Marshfield Bridge (P00753)

Road closed Monday, 23 August 2021 up to (and including) Friday, 15 October 2021

Full 24/7 closure. Road closed from 09.00 hours on Monday, 23 August 2021 and does not re-open until 17.00 hours on Friday, 15 October 2021.

Bridge Saddling Scheme.

U71417 Three Chimneys Bridge (P00760)

Road closed Monday, 23 August 2021 up to (and including) Friday, 15 October 2021

Full 24/7 closure. Road closed from 09.00 hours on Monday, 23 August 2021 and does not re-open until 17.00 hours on Friday, 15 October 2021.

Bridge Saddling Scheme.

C1224 Blackbush Farm

Road closed Wednesday, 25 August 2021 to (and including) Thursday, 2 September 2021.

Bridge repair works including removal of tree stump.

C1122 Laystone Bridge, Marden

Road closed Wednesday, 25 August 2021 to (and including) Monday, 20 September 2021

Full 24/7 closure. Road closed from 09.00 hours on Wednesday, 25 August 2021 and does not re-open until 17.00 hours on Monday, 20 September 2021.

Parapet wall repair, scaffold will need to be cantilevered from the road, therefore road will need to be closed 24hrs per day.

C1234 Audits Bridge (P00755)

Road closed Wednesday, 1 September 2021 up to (and including) Wednesday, 27 October 2021

Full 24/7 closure. Road closed from 09.00 hours on Wednesday, 1 September 2021 and does not re-open until 17.00 hours on Wednesday, 27 October 2021.

Bridge Saddling Scheme.

DRAINAGE WORKS

Excavation of carriageway as part of improvements to the local drainage system.

U94204 WHYLE LANE (P00493 Puddleston)

Road closed Monday, 23 August 2021 to (and including) Friday, 3 September 2021.

Full 24/7 closure. Road closed from 09.00 on Monday, 23 August 2021 and will not reopen until 17.00 on Friday, 3 September 2021.

P00493 Installation of new gully, kerbing and catchpit to prevent surface water flooding of the highway.

U71014 Daffaluke Lane, Glewstone – WORKS POSTPONED UNTIL FURTHER NOTICE

Road closed Tuesday, 31 August 2021 to (and including) Tuesday, 28 September 2021.

No weekend working.

Repair damage culvert and headwall.

C1206 Michaelchurch Escley – WORKS POSTPONED UNTIL FURTHER NOTICE

Road closed Tuesday, 31 August 2021 to (and including) Friday, 1 October 2021.

No weekend working.

Installing drainage network.

C1110 Risbury to Pencombe

Road closed Saturday, 4 September 2021 to (and including) Thursday, 9 September 2021.

Road closed 09.00 hours to 17.00 hours.

Drainage cctv investigation & Jetting.

U67416 GLOWSON WOOD  (P00402 Sleaves Oak)

Road closed Monday, 6 September 2021 to (and including) Friday, 29 October 2021.

Installation of new drainage network

Works now commencing 6th Sept rather than 9th Sept

MISCELLANEOUS ROAD CLOSURES

Old Ross Road, Whitchurch

Road closed Monday, 16 August 2021 to (and including) Friday, 3 September 2021.

No weekend working.

Footway works

Sussex Avenue, Ross on Wye

Road closed Monday, 13 September 2021 to (and including) Thursday, 16 September 2021.

Road closed 09.00 hours to 17.00 hours.

Footway resurfacing & replace broken kerbs.

Kent Avenue, Ross on Wye

Road closed Friday, 17 September 2021 to (and including) Friday, 24 September 2021.

Road closed 09.00 hours to 17.00 hours.

Footway resurfacing, Replace broken kerbs, Install dropped crossings.

Witherstone Lane, Carey

Road closed Monday, 27 September 2021 to (and including) Saturday, 16 October 2021 – Dates may change due to ecology issues.

Full 24/7 closure. Road closed from 09.00 on Monday, 27 September 2021 and will not reopen until 17.00 on Saturday, 16 October 2021.

Repair of embankment supporting the adjacent carriageway which was scoured due to heavy flow during Storm Bella.

Whitbourne School Rd, Whitbourne

Road closed Wednesday, 29 September 2021 to (and including) Tuesday, 12 October 2021.

Re-surface existing tarmac footways and replace broken kerbs.